## Slide 1
Pillar 5
Platform Reliability & Operations
SRE — Site Reliability Engineering
June 2026 · Global Software Operations

## Slide 2
Pillar 5 · Platform Reliability & Operations
SRE Executive Scorecard — June 2026
© 2026 Eaton. All Rights Reserved. Confidential (IP Level 3)
Platform context: ~2B platform calls processed in North America in June · Revenue run-rate: ~$14.0M/month · Revenue at risk per P1 hour: ~$19,400
Metric
Business Meaning
Target
June Actual
Trend
RAG
SLO Compliance
Are we meeting our service commitments?
≥ 99.5%
99.9%
→
Error Budget Remaining
⚠ Dynatrace SLO configuration in progress
How much reliability headroom remains?
> 20%
—
—
Customer Impacted Minutes (CIM)
Total customer-facing outage minutes this month
0 P1 / P2
0 P1 incidents
→
Mean Time to Restore (MTTR)
1× High MTTR breach (DIT) — process issue resolved
Speed of recovery after impact
Critical ≤ 2h
High ≤ 4h
0 Critical
1 High breach
↑
Change Failure Rate (CFR)
⚠ GitHub Actions + JSM correlation in progress (Q3)
% of deployments that caused degradation
< 5%
—
—
Proactive Detection Ratio (PDR)
⚠ JSM classification field required (Q3)
Are we finding problems before customers do?
≥ 80%
—
—
Coverage: Brightlayer Cloud (BLC/Fiji), Lighting, DIT. Full portfolio mapping (Power, EPMS, DCIM) in progress — Q3 target.

## Slide 3
Pillar 5 · Platform Reliability & Operations
SRE Uptime & Availability — Brightlayer Platforms
© 2026 Eaton. All Rights Reserved. Confidential (IP Level 3)
North America
SLO Compliance
99.9%
Platform Calls
~2B
Incidents this period:
0 P1 · 0 P2 · 3 P3
Operating at significant production scale. SLA compliance sustained across all monitored services.
EMEA
SLO Compliance
99.9%
Platform Calls
—
Incidents this period:
0 P1 · 0 P2 · 0 P3
Meeting SLAs at current traffic volumes. Lower volume provides stable foundation for growth. Regional on-call coverage expansion planned Q3.
💡 Business context
Uptime & Availability protects revenue and enables enterprise customer trust. At current run-rate (~$14.0M/month), each hour of P1 downtime represents ~$19,400 in revenue at risk. SLA compliance is the platform's hard commitment to customers.

## Slide 4
Pillar 5 · Platform Reliability & Operations
Brightlayer Products — SRE Mean Time to Restore (MTTR)
© 2026 Eaton. All Rights Reserved. Confidential (IP Level 3)
MTTR measures how quickly we recover from infrastructure incidents. Faster MTTR = fewer Customer Impacted Minutes = lower revenue exposure.
Product
Tier
Critical MTTR
(target ≤ 2h)
High MTTR
(target ≤ 4h)
CIM
RAG
Notes
Brightlayer Cloud (BLC / Fiji)
T1
0 breaches
0 breaches
0 min
Fiji 3.0 deployment automation reduced blast radius 97%. 30+ services independently deployable.
Brightlayer Lighting
T1
0 breaches
0 breaches
0 min
Now fully under SRE monitoring. Improvement sustained vs. prior quarter.
Brightlayer DIT
T2
0 breaches
1 breach (process)
0 min
Breach caused by incorrect ServiceNow request format — not API/system failure. Corrective action in May. JSM migration will eliminate root cause.
Brightlayer Power
T2
—
—
—
⚠ SRE monitoring onboarding in progress — Q3 target.
Brightlayer EPMS
T2
—
—
—
⚠ SRE monitoring onboarding in progress — Q3 target.
Brightlayer DCIM
T2
—
—
—
⚠ SRE monitoring onboarding in progress — Q3 target.

## Slide 5
Pillar 5 · Platform Reliability & Operations
SRE Operating Guardrails & Roadmap
© 2026 Eaton. All Rights Reserved. Confidential (IP Level 3)
OPERATING GUARDRAILS
Customer Protection
SLA Compliance — Uptime & Availability
Hard SLA commitments met (quarterly)
≥ 99.5%
99.3–99.5%
< 99.3%
Customer Impact
Customer Impacted Minutes (CIM)
Total customer-visible outage time
0 P1/P2
1 P2
≥ 1 P1
Operational Efficiency
Mean Time to Restore (MTTR)
Speed of recovery
Critical ≤ 2h
High ≤ 4h
Breach
Reliability Headroom
Error Budget Remaining
Buffer before SLO policy triggers
> 20%
≤ 20%
Exhausted
Delivery Safety
Change Failure Rate (CFR)
Deployments causing degradation
< 5%
5–15%
> 15%
Platform Coverage
On-Call Burden Ratio
Team capacity vs. 168-hr coverage need
≥ 1:4
1:2–1:3
< 1:2
IMPROVEMENT ROADMAP
Phase 1 — August 2026
• Add Pillar 5 SRE section to MOR (this deck)
• Revenue-at-risk paragraph in every MOR narrative
• Explicit product coverage gap disclosure
• On-Call Burden Ratio reported monthly
Phase 2 — September 2026
• Full product portfolio coverage (JSM Assets tier mapping)
• CFR activated via GitHub Actions + JSM correlation
• IOM security compliance line (CrowdStrike CSPM)
• EMEA regional reliability depth
Phase 3 — Q4 2026
• PDR live (JSM incident classification field enforced)
• MTTD from Dynatrace Davis AI timestamps
• Toil Ratio baseline + reduction target
• AI workload SLOs (Nexus AI, PGPU, BL Intelligence Platform)
• FinOps line: cloud cost per revenue dollar (Apptio)
Dependency: JSM taxonomy standardization (Q3) is the critical path for PDR, CFR, and full product-level MTTR reporting.